Project Planning Phase Milestone and Activity List

|  |  |
| --- | --- |
| Team ID | PNT2022TMID02268 |
| Project Name | Real-Time Communication System Powered by AI for Specially Abled |

**Milestone and Activity List:**

|  |  |  |
| --- | --- | --- |
| **Title** | **Description** | **Date** |
| Literature Survey & Information Gathering | Literature survey on the selected project & gatheringinformation by referring the, technical papers, research publications etc. | 28 September 2022 |
| Prepare Empathy Map | Prepare Empathy Map Canvas to capture the user Pains & Gains, Prepare list of problemstatements | 24 September 2022 |
| Ideation | List the by organizing the brainstorming session andprioritize the top 3 ideas based on the feasibility &importance. | 25 September 2022 |
| Proposed Solution | Prepare the proposed solutiondocument, which includes thenovelty, feasibility of idea, business model, social impact, scalability of solution, etc. | 23 September 2022 |
| Problem Solution Fit | Prepare problem - solution fitdocument. | 30 September 2022 |
| Solution Architecture | Prepare solution architecturedocument. | 28 September 2022 |

|  |  |  |
| --- | --- | --- |
| Customer Journey | Prepare the customer journeymaps to understand the user interactions & experiences with the application (entry to exit). | 20 October 2022 |
| Functional Requirement | Prepare the functional requirement document. | 8 October 2022 |
| Data Flow Diagrams | Draw the data flow diagrams and submit forreview. | 9 October 2022 |
| Technology Architecture | Prepare thetechnology architecture diagram. | 10 October 2022 |
| Prepare Milestone & ActivityList | Prepare the milestones &activity list of the project. | 22 October 2022 |
| Project Development - Delivery of Sprint-  1, 2, 3 & 4 | Develop & submit the developed code by testing it. | In Progress |